| i. Timetable For Implementation of key activities |
| --- |
|  | 2007 | 2008 |
| Activity | J | A | S | O | N | D | J | F | M | A | M | J | J | A | S | O | N | D |
| Site visits/restor plans | X | X | X |  |  |  |  |  |  |  | X | X |  |  |  |  |  |  |
| Run-off site recomm. |  | X | X |  |  |  |  |  |  |  |  | X | X |  |  |  |  |  |
| Plant surveys (sites & controls) | X | X |  |  |  |  |  |  |  |  | X | X | X |  |  |  |  |  |
| Wildlife survey (sites & controls) | X | X |  |  |  |  |  |  |  |  | X | X | X |  |  |  |  |  |
| Restoration planting |  | X | X | X |  |  |  |  |  |  |  | X | X | X | X |  |  |  |
| CWD survey |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Tree drops |  |  |  |  |  |  | X | X |  |  |  |  |  |  |  | X | X |  |
| Paleo-core ( & wksp) |  |  | X |  |  |  |  |  |  |  |  | X |  |  |  |  |  |  |
| Survey rusty crayfish |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Rusty crayfish plan |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Rusty cray. trapping |  |  |  |  |  |  |  |  |  |  | X | X | X | X | X |  |  |  |
| Identify bays, DNR permits, place buoys |  |  |  |  |  |  |  |  | X | X | X | X |  |  |  |  |  |  |
| Survey Macro-invert. |  |  |  | X |  |  |  |  |  |  |  | X |  |  |  | X |  |  |
| Education |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Plant ID workshop |  | X |  |  |  |  |  |  |  |  |  |  | X |  |  |  |  |  |
| Pontoon Classroom |  | X |  |  |  |  |  |  |  |  |  |  |  | X |  |  |  |  |
| Raingarden wksp/demo |  |  | X |  |  |  |  |  |  |  |  | X |  |  |  |  |  |  |
| Planting demonstration |  | X |  |  |  |  |  |  |  |  |  | X |  |  |  |  |  |  |
| Shoreland restoration | X |  |  |  |  |  |  |  |  |  | X |  |  |  |  |  |  |  |
| Run-off/erosion cont. |  |  |  |  |  |  |  |  |  |  |  | X |  |  |  |  |  |  |
| Presentations: WAL, NWL, ECL, BCLF |  |  |  |  |  |  |  |  |  | W |  | N | E |  |  | B |  |  |
| Write articles/brochure |  | X |  | X |  |  |  | X | X |  |  |  |  | X |  | X |  |  |
| Website design |  |  |  |  |  |  | X | X |  |  |  |  |  |  |  |  |  |  |
| Reports |  |  |  |  |  | X |  |  |  |  |  | X |  |  |  |  |  | X |

| i. Timetable For Implementation of key activities |
| --- |
|  | 2009 | 2010 |
| Activity | J | F | M | A | M | J | J | A | S | O | N | D | J | F | M | A | M | J | J | A | S | O | N | D |
| Site visits/restor. plans |  |  |  |  | X | X | X |  |  |  |  |  |  |  |  |  | X | X | X |  |  |  |  |  |
| Run-off site recomm. |  |  |  |  | X | X | X |  |  |  |  |  |  |  |  |  | X | X | X |  |  |  |  |  |
| Plant surveys (site/cont) |  |  |  |  |  |  | X | X | X |  |  |  |  |  |  |  |  |  | X | X | X |  |  |  |
| Wildlife survey(site/co) |  |  |  |  | X | X | X |  |  |  |  |  |  |  |  |  | X | X | X |  |  |  |  |  |
| Restoration planting |  |  |  |  |  | X | X | X | X |  |  |  |  |  |  |  |  | X | X | X | X |  |  |  |
| Restoration evaluation |  |  |  |  |  |  |  | X | X |  |  |  |  |  |  |  |  |  |  | X | X |  |  |  |
| Tree drops | X | X |  |  |  |  |  |  |  |  |  |  | X | X |  |  |  |  |  |  |  |  |  |  |
| Monitor & trap rusties |  |  |  |  | X | X | X | X | X |  |  |  |  |  |  |  | X | X | X | X | X |  |  |  |
| Monitor aquatic plants |  |  |  |  |  | X | X | X |  |  |  |  |  |  |  |  |  | X | X | X |  |  |  |  |
| Monitor Macro-inverts |  |  |  |  |  | X |  |  |  | X |  |  |  |  |  |  |  | X |  |  |  | X |  |  |
| Education |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Pontoon Classroom |  |  |  |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  | X |  |  |  |  |  |
| Raingarden workshop |  |  |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  | X |  |  |  |  |  |  |
| Shore. Rest. Wksp/tour |  |  |  |  |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  | X |  |  |  |  |
| Presentations |  |  |  |  |  |  | E |  |  | B |  |  |  |  |  | W |  | N |  |  |  |  |  |  |
| Write articles |  | X | X |  |  |  |  | X |  | X |  |  |  | X | X |  |  |  |  | X |  | X |  |  |
| Expand website | X | X |  |  |  |  |  | X | X |  |  |  |  |  | X | X |  |  |  | X |  | X |  |  |
| School presentations |  | X | X |  | X |  |  |  |  |  |  |  |  | X | X |  | X |  |  |  |  |  |  |  |
| Reports |  |  |  |  |  | X |  |  |  |  |  | X |  |  |  |  |  | X |  |  |  |  |  | X |